MP Online Internship Project

DEVELOPMENT PLANNING DOCUMENT

FOR

LEARNING PLATFORM WITH SMART STUDY PLANNER (LMS)

(Full-Stack Web Application — Fast API + React.js + MySQL)

Prepared by: Rahul Chaurasiya

Date: April 2026

## 1. Planning Objective

This document defines a structured development and delivery approach for the LMS project using professional project-planning conventions.

## 2. Delivery Strategy

The project can be viewed as having been delivered in phased increments:

| Phase | Objective |
| --- | --- |
| Phase 1 | Base architecture, authentication, and database integration |
| Phase 2 | Role-based dashboards and task management |
| Phase 3 | Reports, notifications, analytics, and planner features |
| Phase 4 | Admin enhancements, contact inquiries, catalog flow, and documentation finalization |

## 3. Work Breakdown Structure

### 3.1 Backend

- configuration and environment setup

- DB connection and ORM base

- auth and JWT

- user management

- task workflows

- report workflows

- notifications

- analytics and dashboards

- planner and reminders

- contact inquiry handling

### 3.2 Frontend

- public marketing pages

- authentication screens

- student dashboard

- mentor dashboard

- admin dashboard

- course catalog and checkout flow

- contact page and form submission

### 3.3 Documentation and QA

- API reference

- setup guides

- test documentation

- RTM and technical documentation

- query sheet for evaluation/demo

## 4. Milestones

| Milestone ID | Milestone | Exit Condition |
| --- | --- | --- |
| M1 | Environment Ready | frontend and backend run locally |
| M2 | Auth Complete | register, login, current-user, protected routes work |
| M3 | Core LMS Ready | task, report, notification modules integrated |
| M4 | Smart Planner Ready | planner summary and goal roadmap available |
| M5 | Admin Ready | admin overview, inquiries, and user management work |
| M6 | Documentation Ready | deliverable pack available in Documentation/ |

## 5. Risks and Mitigation

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Environment mismatch | Medium | High | maintain setup docs and .env.example |
| DB relationship issues | Medium | High | validate test data and use controlled SQL scripts |
| Incomplete third-party credentials | High | Medium | keep OAuth/SMTP optional and configurable |
| Scope creep in UI features | Medium | Medium | freeze major flows before final documentation |
| Documentation drift from code | Medium | High | generate docs from current repo state |

## 6. Recommended Team Role Split

| Role | Responsibility |
| --- | --- |
| Backend Developer | API, database, business logic, auth |
| Frontend Developer | UI, role dashboards, forms, navigation |
| QA / Reviewer | test cases, execution evidence, defect review |
| Documentation Owner | BRD, SRS, SDD, RTM, user guide, SQL sheet |

## 7. Change Management

Recommended rule:

- feature changes after documentation freeze must update:

  - SRS

  - RTM

  - test cases

  - user guide if end-user behavior changes

## 8. Release Readiness Checklist

- backend starts without schema errors

- frontend builds successfully

- demo users and role flows verified

- SQL query sheet reviewed

- screenshots/evidence collected

- final PDF export complete